RMSC ERP — Phase 3 Detailed Implementation Plan

Branch Management, Retail POS Billing & Wholesale Sales Cycle

Phase 3 Key Information Summary: • Modules Covered: Branch Management, Retail POS & Wholesale Sales • Timeline: 26-Sep-2026 (Sat) to 28-Oct-2026 (Wed) ¦ 23 Working Days (W/D) • Scope Highlights: 4-branch setup, POS counters, shift opening/closing, retail billing with Oman Card permit limit check, wholesale quotation-to-invoice cycle. • Exit Milestone: Branch billing & wholesale workflow demonstrated.

# 1. Phase 3 Deliverable Scope Breakdown

| Scope Requirement | Detailed Implementation Architecture |
| --- | --- |
| 4-Branch Network Setup | Muscat HQ (BR-MCT), Salalah Depot (BR-SLL), Sohar Terminal (BR-SOH), and Nizwa Regional Distribution (BR-NZW). |
| POS Counter Management | Terminal ID assignments per branch (POS-T101, POS-T102) with active cashier mapping. |
| Shift Opening & Closing | Shift opening cash float input, real-time shift sales tracking, closing cash count, card total reconciliation, and variance logging. |
| Retail POS Billing | Fast checkout interface, barcode scanner input listener, line discounts, VAT (5%) calculation, receipt generation, and real-time inventory deduction. |
| Oman Card Limit Check | Mandatory Civil ID (CIV) validation, personal liquor permit annual quota lookup, remaining allowance check; blocks checkout if limit exceeded! |
| Wholesale Sales Cycle | Quotation ➔ Sales Order ➔ Dispatch Delivery Note ➔ Wholesale Tax Invoice pipeline with B2B customer credit limit enforcement. |

# 2. 23-Working-Day Implementation Roadmap & Sprints

• Sprint 3.1 (Days 1–5): 4-Branch Expansion (Nizwa), POS counter terminal mapping, and Cashier Shift Opening/Closing workflow.
• Sprint 3.2 (Days 6–12): Retail POS Terminal UI, Barcode Scanner engine, Oman Card / Personal Permit Verification Service, and POS stock deductions.
• Sprint 3.3 (Days 13–18): Wholesale B2B Quotations, Sales Orders, Goods Dispatches, Tax Invoices, and B2B Credit Limit Verification engine.
• Sprint 3.4 (Days 19–23): Interactive Phase 3 Exit Demonstration component (/branch-operations/phase3-demo) and automated PHPUnit test suite.

# 3. Database Schema Extensions for Phase 3

Phase 3 introduces 6 new database tables with Eloquent models:
1. cashier_shifts: Stores shift_id, counter_id, user_id, opening_float, closing_cash_counted, cash_variance, status.
2. oman_permits: Stores permit_id, civ_number, holder_name, annual_allowance_omr, used_allowance_omr.
3. retail_sales & retail_sale_items: Stores receipt_number, shift_id, customer_id, civ_number, total_amount, payment_method.
4. wholesale_quotations & wholesale_quotation_items: Stores quotation_number, customer_id, valid_until, total_amount, status.
5. sales_orders & sales_order_items: Stores order_number, quotation_id, warehouse_id, status.
6. sales_invoices & sales_invoice_items: Stores invoice_number, order_id, customer_id, tax_amount, total_amount, payment_status.

# 4. Exit Milestone Acceptance Checklist

| Requirement | Verification Criteria | Target Date |
| --- | --- | --- |
| 4-Branch Setup | 4 active branches (BR-MCT, BR-SLL, BR-SOH, BR-NZW) with mapped counters. | 28-Sep-2026 |
| Shift Reconciliation | Cash float, sales totals, counted cash, card reconciliation, variance logging. | 01-Oct-2026 |
| Retail Oman Card Check | CIV card validation; system blocks checkout if purchase > permit quota. | 08-Oct-2026 |
| Wholesale Pipeline | Quotation ➔ Sales Order ➔ Dispatch ➔ Wholesale Tax Invoice. | 16-Oct-2026 |
| Credit Limit Engine | B2B invoice blocks if customer exceeds credit limit or overdue terms. | 18-Oct-2026 |
| Exit Demonstration | Interactive 1-click demonstration dashboard live at /branch-operations/phase3-demo. | 28-Oct-2026 |

RMSC ERP — Phase 3 Implementation Plan | Raysut Marketing & Supply Co. LLC